StopCheck

Master Project Handoff Document

Complete context for any new chat session to pick up exactly where work left off

Version 1.0  |  March 29, 2026  |  Founder: Josh Shear

CONFIDENTIAL — FOR DEVELOPMENT USE ONLY

# 1. What Is StopCheck

StopCheck is a SaaS platform for gravel cycling event compliance. It automatically verifies that every rider in a gravel event performs a full stop at every marked stop sign. Race organizers upload a course GPX file, riders connect their Strava, Garmin, or Wahoo account via OAuth in one tap, and after the event StopCheck processes each rider's FIT file and generates a per-rider compliance report showing pass/fail at every stop sign with speed recorded.

The platform exists because stop sign compliance has always been a rule at every major gravel event but has never had an enforcement mechanism. Riders face strong competitive incentives to roll stop signs — momentum loss, podium positions, sponsorships, livelihoods. StopCheck exists to change the culture of gravel cycling through accountability and data, not punishment.

FOUNDER STORY: Josh Shear (joshbshear@gmail.com) was hit by a truck on September 21, 2025 on the Chief Standing Bear Trail (Jamaica North Trail) near Lincoln, Nebraska. He checked cross traffic at a stop sign road crossing, did not see the truck until too late, and the truck did not see him. He suffered life-threatening injuries over a page long but survived without brain or spinal damage. He is public with his recovery. He founded StopCheck to prevent this from happening to others. No blame is assigned — it was an accident, both parties made mistakes, he came out worse. The founder's story needs to be written as a personal narrative that draws readers in — this is saved for a future session.

# 2. Live Infrastructure

## 2.1 Production URLs

| Service | URL / Location | Status |
| --- | --- | --- |
| Frontend | https://stopcheck.io (www.stopcheck.io redirects) | Live ✅ |
| API | https://stopcheck-production.up.railway.app | Live ✅ |
| Database | Supabase — postgresql://postgres.jeaalgdcjpqafxwdeoye:StopCheck2026!@aws-1-us-east-1.pooler.supabase.com:5432/postgres | Live ✅ |
| Email | Resend — noreply@stopcheck.io — domain verified | Live ✅ |
| GitHub | https://github.com/joshbshear-sudo/stopcheck (private) | Live ✅ |

## 2.2 Hosting Details

| Component | Platform | Plan | Notes |
| --- | --- | --- | --- |
| Frontend | Vercel | Hobby (free) | Root dir: stopcheck/web, Vite/React |
| API | Railway | Trial ($5 credit) | Root dir: stopcheck, project: authentic-creativity |
| Database | Supabase | Free tier | Session pooler URL — Windows IPv4 fix |
| DNS | Cloudflare | Free | stopcheck.io registered here |
| Email | Resend | Free tier | Domain verified, inbox delivery confirmed |
| File storage | Cloudflare R2 | Free tier | FIT files — deleted after 24h |
| Queue | Redis + BullMQ | Via Railway env | Non-blocking — auth works if Redis down |

## 2.3 All Credentials

WARNING: Do not commit any of these values to GitHub. All secrets go in Railway Raw Editor only. The .env file on the local machine at C:\Users\joshb\STOP_Check\.env has all values.

| Variable | Value / Location | Notes |
| --- | --- | --- |
| DATABASE_URL | postgresql://postgres.jeaalgdcjpqafxwdeoye:StopCheck2026!@aws-1-us-east-1.pooler.supabase.com:5432/postgres | Session pooler |
| JWT_SECRET | In Railway variables | Set — confirmed |
| TOKEN_ENCRYPTION_KEY | In Railway variables | Set — confirmed |
| RESEND_API_KEY | re_FNt1awVG_KqZnAQ3K1tHDJhFVxUPGbyng | Full access key created March 28 2026 |
| FROM_EMAIL | noreply@stopcheck.io | Domain verified on Resend |
| STRAVA_CLIENT_ID | 217345 | Callback domain needs update to stopcheck.io |
| STRAVA_CLIENT_SECRET | In Railway variables | Set |
| WAHOO_CLIENT_ID | yhmSMVO_J32I7I1NimBvFplgknWGzWPX1-mexy_U27s | Sandbox — approved for Josh account only |
| WAHOO_CLIENT_SECRET | 4Awpop4_Bl-QBt-QdvkCm0RRg7uvyShGvzxwEM_U21A | Sandbox |
| WAHOO_WEBHOOK_TOKEN | 27ca00b8-14dd-4283-9c7d-023e6443a13d |  |
| WAHOO_CALLBACK_URL | https://stopcheck.io/api/auth/wahoo/callback | Registered in Wahoo dashboard — use this exact path |
| GARMIN_CLIENT_ID | Pending | Email sent to developer@garmin.com — awaiting credentials |
| GARMIN_CLIENT_SECRET | Pending |  |
| MAPBOX_PUBLIC_TOKEN | pk.eyJ1Ijoic3RvcGpvc2hpbmciLCJhIjoiY21uYXdnOTdvMG16MTJxcHRneXptMzczNCJ9.BzkyYiAB0nVkvUkdrmwW2g | In Vercel as VITE_MAPBOX_TOKEN also |
| VITE_API_URL | https://stopcheck-production.up.railway.app | In Vercel environment variables |
| VITE_MAPBOX_TOKEN | pk.eyJ1Ijoic3RvcGpvc2hpbmciLCJhIjoiY21uYXdnOTdvMG16MTJxcHRneXptMzczNCJ9.BzkyYiAB0nVkvUkdrmwW2g | In Vercel environment variables |
| STRIPE_PUBLIC_KEY | pk_test_... (in Railway) | Test mode — do not go live until Phase 6 complete |
| STRIPE_SECRET_KEY | sk_test_... (in Railway) | Test mode |
| STRIPE_WEBHOOK_SECRET | whsec_... (in Railway) | Webhook endpoint: stopcheck.io/api/webhooks/stripe |
| STRIPE_PRICE_STARTER | price_... (in Railway) | Test mode price ID for $29 Starter |
| STRIPE_PRICE_EVENT_PASS | price_... (in Railway) | Test mode price ID for $49 Event Pass |
| STRIPE_PRICE_SEASON_PRO | price_... (in Railway) | Test mode price ID for $299/yr |
| STRIPE_PRICE_SERIES | price_... (in Railway) | Test mode price ID for $799/yr |
| APP_URL | https://stopcheck.io | Must be set in Railway — controls OAuth redirect URLs |
| NODE_ENV | production | Must be set in Railway |
| GitHub PAT | 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 | 30-day expiry from March 28 2026 — repo scope |

# 3. Build Phase Status

| Phase | Description | Status | Notes |
| --- | --- | --- | --- |
| Phase 1 | FIT processing engine (Python) | Complete ✅ | 20 tests passing — stopcheck/engine/ |
| Phase 2 | Backend API — 33 endpoints | Complete ✅ | Strava/Wahoo OAuth, database, FIT stripping, Redis+BullMQ |
| Phase 3 | Rider hub — /r/:authToken pages | Complete ✅ | Zero account creation, PWA manifest, service worker |
| Phase 4 | Organizer dashboard | Complete ✅ | 5-step wizard, Mapbox map editor, compliance dashboard, PDF export |
| Phase 4b | Stripe billing | Partially built | Endpoints exist, test mode keys set, free tier enforcement in progress |
| Phase 5 | Email system — 8 templates | Complete ✅ | All 8 templates, Resend integrated, domain verified, inbox delivery |
| Community Sponsorship | Charity event free tier | Complete ✅ | Full lifecycle — apply, admin approve, public page, badge |
| Phase 6 | Security hardening — 14 items | Not started ⏳ | Must complete before going live on Stripe |
| Marketing site | Homepage, pricing, about, FAQ, how-it-works, safety | In progress 🔄 | Claude Code working on these — see Section 6 |
| Free trial system | 5 trial events with guided tutorial | Not started ⏳ | Spec written — see Section 6 |

# 4. Outstanding Issues & Bugs

## 4.1 Critical — OAuth Links Not Working

The connect buttons in the rider route email are broken. Root cause: APP_URL environment variable in Railway may not be set, causing OAuth authorize URLs to point to localhost instead of stopcheck.io. Also Wahoo callback path mismatch.

| Issue | Details | Fix Required |
| --- | --- | --- |
| APP_URL not set in Railway | Must be https://stopcheck.io — controls all OAuth redirect URLs in emails | Set APP_URL=https://stopcheck.io in Railway Raw Editor |
| Wahoo callback path mismatch | Wahoo dashboard has /api/auth/wahoo/callback — code may use /api/oauth/wahoo/callback | Confirm exact route in code — update Wahoo OR code to match |
| Strava callback domain | Needs to be set to stopcheck.io at strava.com/settings/api | Go to strava.com/settings/api and set Authorization Callback Domain to stopcheck.io |
| Wahoo still in Sandbox | Only Josh's account can connect Wahoo — approved March 28 2026 but still sandbox | Apply for Wahoo production app at developers.wahooligan.com |
| Garmin credentials pending | Email sent to developer@garmin.com — no response yet | Follow up — launch without Garmin if needed |

## 4.2 UX Bugs Found During Live Testing

| Bug | Status | Notes |
| --- | --- | --- |
| Password show/hide eye icon on login/register | Deployed — verify on site | PasswordInput.tsx |
| Back to Home navigation on login/register | Deployed — verify on site | Login.tsx, Register.tsx |
| OSM auto-detect loading spinner and retry | Deployed | 60s timeout, spinner, retry button, friendly error |
| Redis non-blocking — auth must work without Redis | Deployed | Mock queue when Redis unavailable |
| Stop sign delete button on map editor | Deployed | Click marker to get Remove button |
| Zero detected stops — Next button must work | Deployed | Skip — Add Stops Later button |
| No Add Rider button on event dashboard | In progress 🔄 | Claude Code adding rider management UI |
| Event date shows wrong date after creation | In progress 🔄 | Edit button needed on event dashboard |
| OSM detection finding 2 of 5 known stops on Lincoln-Beatrice route | Known OSM data gap | Other 3 stops need to be added to OpenStreetMap at openstreetmap.org/edit |

## 4.3 Test Ride Setup (March 29 2026)

Josh is setting up a test ride on the Lincoln to Beatrice route (Chief Standing Bear Trail / Jamaica North Trail). Event created in dashboard: 'lincoln to beatrice' — event ID: 46e27d30-8548-4aec-a3f0-9845b4333c00. One OSM stop sign detected (#1 OSM Stop 1). Josh needs to be added as a rider and receive the route email before riding. After the ride he will upload to Strava and the system should auto-process via webhook.

# 5. Pricing Model

No free tier. Free trial replaces it. Community Sponsorship is not a tier — it is a separate program for verified charities.

## 5.1 Free Trial (5 events)

Every new organizer gets 5 free trial events. No credit card required. OSM auto-detect is available on trial events 1, 2, and 5 only — events 3 and 4 are manual placement only (by design, to teach organizers both methods). After 5 trial events the organizer must purchase a plan.

## 5.2 Paid Tiers

| Tier | Price | Riders | Events | Key Features |
| --- | --- | --- | --- | --- |
| Starter | $29 one-time | Up to 150 | 1 | All 3 platforms, OSM detection, PDF export, email support |
| Event Pass | $49 one-time | Up to 500 | 1 | Everything in Starter, custom report branding, priority processing |
| Season Pro | $299/year | Unlimited | Unlimited | Everything in Event Pass, multi-event dashboard, priority support |
| Series | $799/year | Unlimited | Unlimited | Everything in Season Pro, API access, white-label, dedicated support |
| Community Sponsored | $0 | Unlimited | Unlimited | Verified 501(c)(3) only, 50 events/yr cap, logo placement required |

## 5.3 Market Size

~1,200 US gravel events per year: 400 grassroots under 50 riders, 480 local 50-200 riders, 240 regional 200-1,000, 60 major 1,000-3,000, 20 national 3,000+. Top events: Unbound 5,000 riders, Barry-Roubaix 5,500, SBT GRVL 3,000, Gravel Worlds 1,500.

# 6. Website Pages — Current State & Pending Builds

| Page | URL | Status | Notes |
| --- | --- | --- | --- |
| Homepage | / | Live — needs updates | Add safety banner, fix hero text to reflect paid trial, add animation section |
| Pricing | /pricing | Live — wrong tiers | Remove free tier, update to Starter/Event Pass/Season Pro/Series, add free trial section |
| How It Works | /how-it-works | Not built ⏳ | 6-step organizer walkthrough — spec in Section 6 notes |
| FAQ | /faq | Not built ⏳ | Full FAQ with Safety section — spec given to Claude Code |
| About | /about | Partial | Needs Josh's personal story — see Section 7 |
| Safety | /safety | Not built ⏳ | Most important page — Why Stop Signs Matter — spec given to Claude Code |
| Community | /community | Built ✅ | Public sponsored events listing |
| Apply | /apply/community | Built ✅ | Sponsorship application form |
| Privacy | /privacy | Built | Needs legal review before go-live |
| Terms | /terms | Built | Needs legal review and refund policy before go-live |
| Login | /login | Live | Eye icon deployed, back nav deployed |
| Register | /register | Live | Same fixes as login |
| Dashboard | /dashboard | Live — needs rider mgmt | Add Rider button in progress |
| Event | /events/:id | Live | Compliance table, Email Riders, Podium Check, Export PDF |
| Podium Check | /events/:id/podium | Live ✅ | Mobile 390px, offline PWA cached, read-only |
| Rider Hub | /r/:authToken | Live ✅ | Zero account creation |

Claude Code has been given specs for: FAQ, About, How It Works, Safety, Homepage animation, Navigation update, Free trial system with guided tutorial onboarding, Pricing corrections. These are being built — check GitHub commits for status.

# 7. Founder's Story — Draft for Future Session

This section needs to be completed in a future chat session. Josh has approved sharing his story publicly. The tone must be personal, narrative, draws the reader in. No blame assigned — it was an accident, both parties made mistakes, Josh came out worse. Josh is public with his recovery and wants others to learn from his experience.

## 7.1 The Accident — Facts

- Date: September 21, 2025

- Location: Chief Standing Bear Trail (also called Jamaica North Trail) — runs from Lincoln, Nebraska south toward Marysville, Kansas

- Josh rides this trail 3 times a week — he knows every crossing

- Josh approached a road crossing at a stop sign and checked for cross traffic

- He did not see the truck until it was too late

- The truck driver did not see Josh at all

- Josh suffered life-threatening injuries — list is over a page long

- He survived without brain or spinal damage — his doctors said this was fortunate beyond measure

- Josh has been public with his recovery and shares details with anyone who asks

- No blame: it was an accident. Both parties made mistakes. Josh came out worse.

## 7.2 First Draft — Approved by Josh, Needs Rewrite

The following is a first draft approved for factual accuracy. It needs to be rewritten as a personal narrative that draws readers in emotionally before the safety message lands. Save this for a dedicated writing session.

On September 21, 2025, I was riding the Chief Standing Bear Trail — the route that runs south from Lincoln, Nebraska toward Marysville, Kansas. I ride it three times a week. I know every crossing.

I approached a road crossing at a stop sign. I checked for cross traffic. I did not see the truck until it was too late. The truck driver did not see me at all.

It was an accident. Both of us made mistakes that day. I came out worse.

The injuries were severe and life-threatening. There were many of them. I am lucky to be alive. I am grateful every day that I escaped without brain or spinal damage.

What I thought about in recovery was not anger — at myself, at the driver, or at the trail. Accidents happen. What I thought about was the pattern. The countless intersections on gravel routes across the country where cyclists approach at speed, where drivers approach not expecting a cyclist, where the margin for error is zero.

I was not racing. I stopped. And it still happened.

Now imagine a rider in race mode, chasing a gap, approaching that same intersection at 25 miles per hour without stopping. The intersection looks clear. The truck is 200 yards away and closing fast, obscured by a tree line. The rider doesn't stop because stopping costs time, because nobody is watching, because the rider ahead didn't stop either.

That is the scenario we are trying to prevent.

StopCheck is my answer to that problem. Not a surveillance system. Not a punishment mechanism. A way to make the behavior the rules already require the behavior that actually happens — because riders know the data exists, because the culture expects it, because the next person who approaches that intersection deserves the same chance I had.

I almost didn't get that chance. My goal is to make sure others do.

— Josh Shear, Founder, StopCheck. Lincoln, Nebraska

# 8. Go-Live Checklist Summary

Full go-live spec is in StopCheck_GoLive_Specification.docx. This is the quick summary.

## 8.1 Must Complete Before Charging Real Money

| Track | Item | Status |
| --- | --- | --- |
| Test | Complete test ride — real Strava upload, real FIT processing | Pending March 29 |
| Test | Verify compliance report generates with real speed data | Pending |
| Test | Verify compliance email sends to rider from noreply@stopcheck.io | Pending |
| Security | Complete all 8 critical Phase 6 security items | Not started |
| Security | rider_summaries composite unique fix (rider_id + event_id) | Not started |
| Security | Auto-delete FIT files job (24h after upload) | Not started |
| Legal | Register LLC in Nebraska at sos.nebraska.gov | Not done |
| Legal | Obtain EIN at irs.gov | Not done |
| Legal | Review and finalize Terms of Service and Privacy Policy | Not done |
| Stripe | Complete Stripe business verification with LLC and EIN | Not done |
| Stripe | Switch to live mode, recreate 4 products, get live keys | Not done |
| Stripe | Update Railway env vars with live Stripe keys | Not done |
| OAuth | Set APP_URL=https://stopcheck.io in Railway | Not done — URGENT |
| OAuth | Update Strava callback domain to stopcheck.io | Not done |
| OAuth | Apply for Wahoo production (currently sandbox) | Not done |
| OAuth | Test Garmin when credentials arrive | Waiting on Garmin |
| Infra | Set NODE_ENV=production in Railway | Not done |
| Infra | Set up UptimeRobot monitoring for /api/health | Not done |

# 9. Spec Documents

| Document | File | Sections | Purpose |
| --- | --- | --- | --- |
| Primary Technical Spec | StopCheck_Technical_Specification.docx | 15 sections, 1114 paragraphs | Complete build spec — Phases 1-6, all architecture, compliance rules, privacy, security threat model |
| Global Expansion Spec | StopCheck_Global_Expansion_Specification.docx | 10 sections, 896 paragraphs | 4-phase international rollout, GDPR/legal matrix for 11 jurisdictions, i18n, PPP pricing |
| Go-Live Spec | StopCheck_GoLive_Specification.docx | 9 sections, 797 paragraphs | Full monetization checklist, Stripe live mode, legal requirements, marketing strategy, 5-track go-live checklist |
| This Document | StopCheck_Handoff_Master.docx | 9 sections | Complete context for any new chat session — read this first |

# 10. How to Resume in a New Chat

Give this document to any new Claude chat session. The AI can read the full context and resume work immediately without needing to re-explain the project.

## 10.1 Suggested Opening Prompt for New Session

Copy and paste this at the start of any new Claude chat:

I am Josh Shear, founder of StopCheck — a gravel cycling stop sign compliance SaaS platform. I have a master handoff document that contains the complete project context. Please read it carefully before we begin. [Upload StopCheck_Handoff_Master.docx] After reading, confirm you understand the current state and tell me what the most urgent next step is. I am on Windows — all terminal commands must use Windows CMD syntax.

## 10.2 Priority Order for Next Session

Based on the current state, the next session should focus on these in order:

- 1. URGENT: Fix OAuth — set APP_URL in Railway, verify Strava callback, verify Wahoo path

- 2. Complete test ride setup — add Josh as rider, get route email working, verify Strava OAuth

- 3. Complete Claude Code work on marketing pages (FAQ, About, How It Works, Safety, pricing fix)

- 4. Finish free trial system and guided tutorial onboarding

- 5. Write Josh's founder story as a personal narrative — dedicated writing session

- 6. Phase 6 security hardening — 14 items before go-live

- 7. Phase 4b Stripe billing completion

- 8. Go-live preparation — LLC, EIN, Stripe live mode

## 10.3 Key People & Contacts

| Person / Service | Contact | Purpose |
| --- | --- | --- |
| Josh Shear | joshbshear@gmail.com | Founder — primary contact for all decisions |
| Strava API | api@strava.com | For rate limit increase request when needed |
| Wahoo developer | developers.wahooligan.com | Production app approval needed |
| Garmin developer | developer@garmin.com | Credentials email sent — awaiting response |
| Resend support | resend.com | Email platform — domain verified |

StopCheck Master Handoff Document v1.0  |  March 29, 2026  |  Josh Shear, Founder